- Step-1:

F = 14 * scale

Scale varies from 0 to 5 according to character of Complexity Adjustment Factor (CAF). Below table shows scale:

0 - No Influence

1 - Incidental

2 - Moderate

3 - Average

4 - Significant

5 - Essential

- Step-2: Calculate Complexity Adjustment Factor (CAF).

CAF = 0.65 + (0.01 * F)

- Step-3: Calculate Unadjusted Function Point (UFP). TABLE (Required)

| Function Units | Low | Avg | High |
| --- | --- | --- | --- |
| EI | 3 | 4 | 6 |
| EO | 4 | 5 | 7 |
| EQ | 3 | 4 | 6 |
| ILF | 7 | 10 | 15 |
| EIF | 5 | 7 | 10 |

Multiply each individual function point to corresponding values in TABLE.

- Step-4: Calculate Function Point.

FP = UFP * CAF

Example:

Given the following values, compute function point when all complexity adjustment factor (CAF) and weighting factors are average.

User Input = 50

User Output = 40

User Inquiries = 35

User Files = 6

External Interface = 4

Explanation:

- Step-1: As complexity adjustment factor is average (given in question), hence,

scale = 3.

F = 14 * 3 = 42

- Step-2:

CAF = 0.65 + ( 0.01 * 42 ) = 1.07

- Step-3: As weighting factors are also average (given in question) hence we will multiply each individual function point to corresponding values in

TABLE.

UFP = (50*4) + (40*5) + (35*4) + (6*10) + (4*7) = 628

- Step-4:

Function Point = 628 * 1.07 = 671.96

#include <bits/stdc++.h>

using namespace std;

// Function to calculate Function Point

void calfp(int frates[][3], int fac_rate)

{

// Function Units

string funUnits[5] = {

"External Inputs",

"External Outputs",

"External Inquiries",

"Internal Logical Files",

"External Interface Files"

};

// Weight Rates

string wtRates[3] = { "Low", "Average", "High" };

// Weight Factors

int wtFactors[5][3] = {

{ 3, 4, 6 },

{ 4, 5, 7 },

{ 3, 4, 6 },

{ 7, 10, 15 },

{ 5, 7, 10 },

};

int UFP = 0;

// Calculating UFP (Unadjusted Function Point)

for (int i = 0; i < 5; i++) {

for (int j = 0; j < 3; j++) {

int freq = frates[i][j];

UFP += freq * wtFactors[i][j];

}

}

// 14 factors

string aspects[14] = {

"reliable backup and recovery required ?",

"data communication required ?",

"are there distributed processing functions ?",

"is performance critical ?",

"will the system run in an existing heavily utilized operational environment ?",

"on line data entry required ?",

"does the on line data entry require the input transaction to be built over multiple screens or operations ?",

"are the master files updated on line ?",

"is the inputs, outputs, files or inquiries complex ?",

"is the internal processing complex ?",

"is the code designed to be reusable ?",

"are the conversion and installation included in the design ?",

"is the system designed for multiple installations in different organizations ?",

"is the application designed to facilitate change and ease of use by the user ?"

};

/*

Rate Scale of Factors

Rate the following aspects on a scale of 0-5 :-

0 - No influence

1 - Incidental

2 - Moderate

3 - Average

4 - Significant

5 - Essential

*/

int sumF = 0;

// Taking Input of factors rate

for (int i = 0; i < 14; i++) {

int rate = fac_rate;

sumF += rate;

}

// Calculate CFP

double CAF = 0.65 + 0.01 * sumF;

// Calculate Function Point (FP)

double FP = UFP * CAF;

// Output Values

cout << "Function Point Analysis :-" << endl;

cout << "Unadjusted Function Points (UFP) : " << UFP << endl;

cout << "Complexity Adjustment Factor (CAF) : " << CAF << endl;

cout << "Function Points (FP) : " << FP << endl;

}

// driver function

int main()

{

int frates[5][3] = {

{ 0, 50, 0 },

{ 0, 40, 0 },

{ 0, 35, 0 },

{ 0, 6, 0 },

{ 0, 4, 0 }

};

int fac_rate = 3;

calfp(frates, fac_rate);

return 0;

}